# May 7, 2007 OpenUP General & Overarching content Telecon

- Attendees:

Chris Sibbald

Ricardo Balduino

Jim Ruehlin

Brian Lyons

Jaana Nyfjord

- Status

The following bugs are currently open against the OpenUP/Basic General content (from Bugzilla).  We will review and disposition these.

34 bugs found.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary | Comment/Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 132909 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 133186 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 133383 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 145669 |  |  |  |  |  |  |  |  | 1.0 M9 |  | All package owners. Discuss at NY F2F? |
| 145670 |  |  |  |  |  |  |  |  | 1.0 M9 |  | All package owners. Discuss at NY F2F? |
| 146450 | 2007-01-13 | nor | P3 | PC | RESO | EPF | Content | 0.9 | 1.0.1 | General - Guidance: What's New in Base Concepts - update ... | Defer to post 1.0 release. |
| 146452 | 2007-04-26 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0.1 | General - add new Guidance: What's New in OpenUP | Defer to post 1.0 release. |
| 146458 |  |  |  |  |  |  |  |  | 1.0.1 |  | Defer to post 1.0 release. |
| 146489 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Index seems light | All package owners check index, ensures coverage and add terms if necessary. Jaana N. sends email to inform all package owners about the bug. |
| 147135 | 2007-04-24 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP White papers explaining core concepts ar... | Steve A. (TBC) |
| 154628 | 2007-04-26 | enh | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Perform top-to-bottom review of OpenUP/Basic 1.0 | “External” reviewers recommended. Jim R. creates and sends out an invitation to review letter (wiki, epf-dev, news group). |
| 158096 | 2007-04-30 | enh | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Rework OpenUP Graphic banner | Ricardo B assigned. |
| 163895 | Wed 11:55 | enh | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Adopt standard for embedded links to content | All package owners. Need to agree on style of “in-line” links (Element Type: Element, or simply Element). Jim R. assigned. |
| 164196 | 2007-04-24 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - New splash screen for published web site | Defer to post 1.0 release. Ricardo B. assigned. |
| 164685 | 2007-04-20 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Core Principles need better alignment to OpenUP... | Feedback from Jim R. available. Needs to be reviewed, changes agreed and sub-bugs raised. Ricardo B. assigned. |
| 168464 | 2007-04-30 | nor | P3 | PC | NEW | EPF | Document | 0.9 | 1.0 M9 | General - Add review criteria to authoring guidelines |  |
| 170420 | 2007-04-11 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - OpenUP Case Studies | Steve A. (Elastic Path) (TBC). |
| 170809 | 2007-04-30 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Review the use of the word "Release" | There is a glossary entry (a release is a build that is delivered to end users). All package owners to review their content and ensure usage of the term “release” is consistent with this definition. (Add package owners to CC list. Each package owner to add comment to bug when consistency check is done.). Jaana N. assigned. |
| 171152 | Wed 11:18 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP Lifecycle diagram does not dramatically ... | NY F2F. Ana P. drives discussion. |
| 171250 | 2007-04-26 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Analyze and incorporate content about XP Envir... | Ricardo B. assigned. |
| 174095 |  |  |  |  |  |  |  |  | 1.0 M9 |  |  |
| 174097 | 2007-04-24 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General/Outreach- Identify EPF project team responsibilities | Nate O. ? |
| 175189 | 2007-04-30 | enh | P3 | PC | NEW | EPF | Document | 0.9 | 1.1 | General - Authoring Guidelines to include guideline on re... |  |
| 175219 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - We need the assistance of a graphic artist to h... | NY F2F. Dependency with bug 171152. Ana P. drives discussion. |
| 176112 | 2007-04-26 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.1 | General - Support OpenUP users who lack the experience or... | Defer to post 1.0 release. Jim R. ? This issue was identified as a result of discussions in the Irvine F2F, during a discussion of https://bugs.eclipse.org/bugs/show_bug.cgi?id=168275 |
| 176199 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Create content for Guideline: OpenUP and OpenUP... | Brian L. assigned. |
| 176201 | Wed 11:14 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Create content for Guideline: Agile and Unified | Scott A. assigned. |
| 176599 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Fix Multiple Occurrences on Work Product Descri... | Ricardo B. assigned. |
| 178103 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Revisit OpenUP content for authoring conventions | Brian L. assigned. |
| 181181 | 2007-04-16 | min | P3 | All | RESO | EPF | Content | 0.9 | 1.0 M8 | General - Capability Patterns consistency and phase depen... | Resolved in M7 by Ricardo B .Brian L. verifies. |
| 181425 | 2007-04-06 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Brief descriptions of Concepts are inconsistent | Brian L. assigned |
| 183435 | Tue 13:25 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Remove unnecesary phase references from method ... | All package owners. Ricardo B. prepares baseline for discussion at NY F2F. |
| 183861 | 2007-04-27 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Concept for working together | Ana P. assigned. |
| 184739 |  |  |  |  |  |  |  |  | 1.0.1 | General - Authing guideline: Assure artifacts and roles are referenced in task steps | Jim R. ? |
| 185260 | Fri 12:11 | tri | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Links to references page should target the appr... | All package owners. Jim R. contacts package owners and ensure that bookmarks are checked. |
| 185462 | Thu 19:16 | min | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Update the "About" box text to indicate the Ope... | Jim R. ? |

Summary M8: 22 bugs

Summary M9: 7 bugs

Summary post 1.0 release: 5 bugs

- Plans

Next status call is next Monday May 14 at 9.00 am (PDT).