OpenUP - Iteration 5

Iteration Plan

# Key Milestones

| Milestone | Date |
| --- | --- |
| Iteration Start | 7/17/2006 |
| Iteration Stop | 8/4/2006 |

# Iteration Objectives

- Finalize structure

- Improve usability and first impression

- Review 30% of content

- Make additional 30% of content available for review

- Establish a functioning management process for the project

- Produce initial draft collateral for EPF 1.0 launch

- Make preview at Agile 2006 successful

- Start to build a user community

# Iteration Work Item List

Each content section should list:

- Target work items by copying work items from the excel spreadsheet (or should we instead maintain the iteration work items in the spreadsheet and mark items targeted for this release with I5, and this is just a reference to the spreadsheet?)

- Clarify (through states) what is reviewable, and what should be reviewed.

- Total of ‘target points’ for all work items

<Note that target points are fixed, but you may make modifications to the target work items during a project, as long as you still adhere to the objectives.>

## Project Management (Lead: Chris Armstrong):

Work item list (target bugzilla entries):

- <List of entries>

Target points: ?

## Requirements Management (Lead: Chris Sibbald):

## Assumptions: 1 point = approximately 2 hrs effort

Work item list (target bugzilla entries):

- See attached spreadsheet (M5 entries on Requirements tab).

Target points: 20

## Change Management (Lead: Chris Sibbald):

Assumptions: 1 point = approximately 2 hrs effort

Work item list (target bugzilla entries):

- See spreadsheet under Section 3.2 (M5 entries on Change Management tab).

Target points: 2

## Architecture (Lead: Mark Dickson):

Work item list (target bugzilla entries):

- <List of entries>

Target points: ?

## Development (Lead: Brian Lyons):

Work item list (target bugzilla entries):

- <List of entries>

Target points: ?

## Test (Lead: Brian Lyons):

Work item list (target bugzilla entries):

- <List of entries>

Target points: ?

## General (Lead: Steve Adolph):

Work item list (target bugzilla entries):

- <List of entries>

Target points: ?

## Developer Outreach (Lead: Naveena Bereny / Per Kroll):

Work item list:

- Produce draft 60 min presentation on OpenUP – Per Kroll – 20 hours

- Produce 2-page EPF Fact sheet – Naveena Bereny – 6 hours

- Produce draft OpenUP whitepaper – Per Kroll – 10 hours

- Produce EPF article for Eclipse Review – Per Kroll and Kurt Sand – 12 hours

- Hold EPF BoF at Agile2006 – Per Kroll, Scott Ambler, et.al – 6 hours

- Produce EPF polo shirt – Ricardo Balduino – 6 hours

- Identify OpenUP pilot projects - ??

- ??

Target points: N/A

# Measure Results

- Points burnt matches or exceeds Expected points burnt

- Specified content reviewed and approved by other content leads / committers

- Favorable reception at Agile 2006