### Meeting Minutes – EPF Face-2-Face Meeting in Reston

Host: Telelogic and Number Six Software

Dates: 8/10-11

### Attendees

- Scott Ambler		AmbySoft / IBM

- Chris Sibbald		Telelogic

- Bruce Macisaac	IBM

- Mark Dickson		Xansa

- Brian Lyons		NumberSix

- Chris Armstrong	Armstrong Process Group

- Jim Ruehlin		IBM

- Steve Adolph		UBC

- Kurt Sand		Telelogic (First day only)

- Joe Krebs		IBM

- Ricardo Balduino	IBM

- Todd Fredrickson	IBM (method architect for GS Method)

- Ana Valente Pereira	Whatever Consulting

### Agenda

- Thursday (9:00 – 6:00)

  - Greetings, introductions, and collaboration and commitment on the actual agenda we will follow.

  - Burndown

    - Walk through burndown spreadsheet and verify everyone’s understanding and acceptance of it as a management and reporting tool.

    - Make any necessary updates live

  - Review process

    - Walk through content guidance (and update live as necessary)

    - Walk through review process including its impact on our burndown

  - Breakouts for Review

    - Select portions of the EPF content and conduct some reviews in small groups and pairs.  I’m thinking this can be along the lines of an hour each of reviewing two packages with us broken up into three groups.

  - Review retrospective

    - Discuss review process to drive consistency moving forward.  We might want to do a pass at this in the midpoint of the breakout sessions for faster feedback.

  - Outreach

    - Discuss outreach as we approach release (SD Best Practices conference, podcasts, other conferences, periodicals, OpenUP collateral, authoring of white papers, training, press activity)

- Friday (9:00 – 4:00 pm)

  - Guidance on structuring library for re-use. (Todd)

  - Process Architecture

    - Discuss Per Kroll’s suggestions on process architecture (as related to this bug with a number of attachments: https://bugs.eclipse.org/bugs/show_bug.cgi?id=152354)

    - Discuss modifications and updates feasible for OpenUP/Basic v1.0

    - Discuss updates appropriate for the next release

    - Prepare a clear response on what is accepted and any elements that are not accepted as-is in his suggestion.

  - Devise plan moving forward that gets us to our 1.0 release.

  - Wiki

    - See live demo of OpenUP/Wiki and discuss (as preparation it would be good for all participants to have created an account at http://lcmglab.xs4all.nl).

  - Cover other topics as we desire including

    - Brainstorming on pending tool features and additional features we have identified based on our usage

    - Discussion of extensibility of process using the tool, possibly producing a minimal plug-in that demonstrates our suggested technique(s).

    - Doing a walkthrough of something from Work-Item/Feature identification to integration and verification

    - Walk through and improve the look and feel, possibly leading to new bugs

    - Other package-specific issues that should be worked out in a group.

## Thursday

### Greetings, Intro, Agenda

- Round table introductions.

- Reviewed and agreed on Agenda. We change order of some items from draft sent by Brian on Aug. 9…see above for update.

- Added item to agenda for guidance on standard plug-in development…how to structure library, naming, building for extensibility.

### Burndown Chart

- Discuss basic reporting requirements.

- Current way of reporting burndown is to get 50% of points when Bug moves to RESOLVED, 50% of points when Bug moves to VERIFIED (and on RM Chart another 100% of points when Bug moves to CLOSED).  Joe to check that all tabs compute points the same way.

- General feeling that we are spending a lot of time on this.  Lesson learned is we should have defined and validated this earlier in the project.  Also, it is seen as important that we review/validate the OpenUP WIL and metrics.

- Chris S. noted that the value of doing this is not so much to measure progress of OpenUP development (although that is important), but rather to prove/validate the process that we are promoting.

- Validating the process is essential; however some feel that the content development is not a good proving ground since it is different.  Kurt made the point that the tool team (EPF composer) should be piloting the OpenUP process to prove it.

- Discussion of current state of OpenUP, several areas are behind schedule and we need to consider either slipping date or down-scoping.  Either way we will need to manage expectations.

- Ricardo noted that the EPF project is in the Incubation phase with the goal of becoming a real project in September…so this may impact the extent of de-scoping and/or schedule slip we accept.

- Goal for OpenUP is to provide an example process that will have proper structure, examples of method elements, is extensible and can serve as a good starting point for creating a development process.

- Discussion of exemplary (worthy of imitation).  Although the whole process may not be exemplary in Sept., there will be aspects of exemplary content.  Release notes could be explicit on this: ex. “see this guideline for an example of how to write Guidelines”.  Kurt suggested that we identify exemplary elements of each type so that we, as authors, have examples to copy.  Also need to update authoring guidelines.

- Discussion of whether there should be an example of Tool mentors.  EPF composer tool mentor is a natural candidate, however, since there is no environment discipline they may not be so easy to integrate this.

#### Status:

PM: Gut feel 10% authored, will not be done by Sept. 30.

RM: 80% done, review/verification is the only thing left.  About 40 hrs to go out, of a total of about 200 hrs.  Will complete by Sept. 30.

Dev: 67% done.  Can complete by Sept 30 with de-scope of some guidance elements.

Test: on track to complete by Sept. 30.

Arch: Will be done authoring content in the next few days (re-using RUP for small projects).  7 points left.  Will be done by Sept. 30.

General: 18 open issues, many of them are small issues (1 – 4 points, copyright issues, graphics banner).  Big issues related to content (Index, Glossary, Overviews, whitepaper, examples). 75% of work outstanding.  Will be done by Sept. 30th with some de-scoping.

CM: on track to complete by Sept. 30th.

Note: In general there is a lot of reviewing that must be done to ensure high quality content.  Review is critical to catch problems and determine course of action…when an element is assigned to someone, one should also assign the reviewers.  Also, need to ensure cross-package review.

### Review Process (Jim)

- Create Bugzilla entry (Bug state is NEW)

- Assign Bug

- Accept Assignment (bug moves to ASSIGNED)

- Write content

- Contribute content (commit to CVS or attached content to bug) ( Bug moves to RESOLVED – FIXED)

- Tier 1 content review (informal, peer review)

  - If accepted

    - Update content in accordance with review comments

    - Commit (bug moves to VERIFIED)

  - If rejected

    - REOPEN bug

- Tier 2 review

  - If accepted

    - Update content in accordance with review comments

    - Commit (bug moves to CLOSED)

  - If rejected

    - Bug RE-OPENED

Or for those who prefer visual models:

Every one agreed with this process.

### Group Review – Task: Design the Solution

Noted that when you contribute to a task you can add steps but you cannot add text to a step or remove a step.

Note: Base element (Task:Design Solution) is RESOLVED in bugzilla, the VM element that extends this has not been reviewed (however the extension is clearly marked with text “[visual modeling]” next to contributed steps in the composite published element).

We wanted to perform the “group review” using the EPF Wiki, however there appeared to be a missing diagram in the task that is not in the original site…rather than trouble shoot at this point we reverted to the “plain” published site.  Goal of group review is to agree on common process/steps to review that will be applied in break-out sessions.

- Mark Dickson has created a checklist based on the authoring guidelines.  Mark sent this checklist to the epf-dev mailing list on July 6th.

- Scott recommended that Brian remove first few words (“The purpose of this task is to”) of Purpose section of the task as they are redundant.

- Good use of imperative in steps (“Identify…”, “Determine…”), should be duplicated in other tasks.

- One should only list additional performers that are explicitly mentioned in the steps as playing a part in the task.

- Discussion of replacing mandatory inputs (Supporting Requirements, Architecture, Use Case) with the Work Item. (Work Item to be added to PM package).  It was decided that the inputs should be remain as is.

- There was also discussion of creating an abstract artifact “requirement” that is subtyped by Use Case and Supporting Requirement, but decided not to do this at this point.

- Discussion of using links when “referencing” a method element.  In the case of step 1, there is a reference to the method element Analyst.  It was decided that this should be a link (without element type).

- In step 1, remove the phrase “and possibly submit a change request against the requirements”.

- It was decided that we would permit dependencies on other roles, but minimize dependencies on tasks in other packages.  Work Products should be used as the “interface” between tasks.

- Discussion about the order and applicability of the steps.  It was noted that the purpose of the task descriptors is to specialize the task within a particular context (removing steps, WPs, etc.) as appropriate for this usage of the task.  For now, it is important for authors and reviewers to understand that not all steps may be performed and that the task may be performed more than once with different emphasis throughout the lifecycle as described in the process (capability patterns and delivery process).

- Change name of second step to Identify Collaborating Elements.

- Avoid analysis vs. design distinction.

- Change “Existing elements…” to “Examine existing elements…” in step 3 (third paragraph).

- Add more emphasis on re-use in step 2.

- Need to keep the text of steps rather short (1 – 4 sentences).  If more than that is needed, perhaps it is multiple steps, perhaps it should be in a guideline.

- The purpose of the steps is to describe what must be done, not how.  The guidelines will provide guidance on how (and can easily be tailored).

- If there are more than approx. 10 steps consider splitting the task.

- Add “Design Element” to the glossary.

- For this particular element (Task: Design Solution), it probably makes sense to address visual modeling via guideline rather than contributing element.

- Purpose should answer why you are doing the task in relation to the final output. (Why do I want to produce the output workproduct…a) communicate with stakeholders to gain agreement that solution will solve problem/satisfy requirement, b) understand what to implement).

- Some overlap between Main Description and Key Consideration for this task (see last line of Main Description and second line of Key Considerations).

### Break-out Review Plan –

The following “review boards” were agreed for each package:

| Package | Owner | Reviewers |
| --- | --- | --- |
| PM | Chris A. | Joe (author) |
| RM/CM | Chris S. | Bruce |
| Dev/Test | Brian | Kurt, Todd |
| General | Steve | Jim, Ana |
| Architecture | Mark | Ricardo, Scott |

### RM Package Review Results and Retrospective:

During the review, changes were made directly to the method element in a temporary library.  Chris will incorporate the changes in the main library.  Main changes and considerations are captured below.

Role: Analyst

Updated brief description of Analyst Role….lighter, less formal language used to achieve the same intent (example “gather requirements” vs. “elicit requirements”).

Use complete phrases so the content can be translated easily (preamble to bulleted list should be a complete phrase).  Example: “A person performing this role needs the following skills:” vs. “A person performing this role needs:”.

Use “this role” rather than “the analyst” (several places) in order to make it easier to rename the method element if required.

Task: Find and Outline Requirements

Task brief descriptions should be active sentences with the subject “This task”. (“This task describes how to capture the requirements for the system.” Vs. “Capture and describe the requirements for the system to be.”)  As mentioned above, the steps should use the imperative style.

If something is important enough to be an output work product, it should be obvious which step outputs it.  For example, we added a step “Update Work Items List” as an explicit step to the task:Find and Outline Requirements vs. a sentence within the step “Capture Requirements”.

Check all tasks to make sure the “Purpose” section is filled in.  We (Bruce and Chris S.) actually liked the style “The purpose of this task is…”.

Artifact: Supporting Requirements

Change the name of the supporting requirements template to be Supporting Requirements Specification.

Future Considerations for Supporting Requirements:

Consider replacing use case and supporting requirements with functional, non-functional, and constraint types.

Consider separating FURPS into its own package as one way of allowing for other categorizations.

Issues:

Should we follow links by black “s” to indicate plural?  For example, use cases

Should we capture review actions be capture on the work item list?  Should there be a review record artifact?  For general action items, should they be captured on the WIL or should there be a separate action item list or left up to the practitioners to figure it out.

### Development Package Review Results and Retrospective

Guidelines may be associated with a task or an artifact…for Guideline:Design the reviewers decided to remove the reference to artifact, maintaining only the link to the task.

We need a development guideline on the required fields (ex. is main description required on all elements?)

Decision: The main description field of roles is not required.  For other elements this field is required.

Avoid sentence fragments, these are ambiguous and difficult to translate.

Reviewing Role Skills.  General pattern proposed is:

A person performing this role needs the following skills:

Expertise in…

Knowledge of…

Ability to…

Lessons learned from Review of Development:

For all work products, “Impact of not having” field must be filled in (if you can’t come up with a big impact of not having the work product, you should challenge the need for the WP in OpenUP.).

Three types of reviews were identified:

- Technical correctness (aka proper use of English)

  - Proper use of language, respect style guide

  - Can be done by technical writer not necessarily familiar with the Software Development Process.

- Method correctness (aka proper use of EPF Composer)

  - Proper information in the correct fields.

  - Proper associations between elements

- Content correctness (correct/good content)

  - Subject matter experts in the content area agree that this is a best practice.

### General Package Review Results and Retrospective

Discussed refactoring (base concepts -> epf base concepts, openup, openup_management, openup_development, openup_xxx).

All text should be reviewed by a non-native English speaker to screen for slang.

## Friday

### Guidance on Structuring EPF Library for re-use

Presentation by Todd (see attached).

Scott asked if there is a document that summarizes “How do I create a plug-in that extends OpenUP?”.  Todd stated that there is a document in the works, and it will be provided to EPF.

Scott asked if there is a means to promote/demote elements from one package (say a commercial package) and another (say openUP).  Todd stated there is some capability in RMC that will be reviewed for donation to EPF.

There was some discussion of tool support, or lack thereof, for reporting on dependencies and inheritance between elements to aid in evolution of plug-ins.  Currently there is no support within EPF composer for this.

Discussed how to document these dependencies (i.e. how to capture meta-data).  Re-useable Asset Specification (RAS) mentioned as a potential means.

As a minimum, OpenUP must provide guidance on how to minimize dependencies.

Discussion of creating packages such as tool mentors that would support multiple processes (RUP, OpenUP, DSDM, etc.).  The people creating these would create a plug-in that extends the base process tasks to “hook in” the mentors.  However, a separate plug-in (or separate packages within the plug-in) would be required for each base process to make this easy for the end-users to simply add the information to the base process.

Todd showed a document that discusses domain definitions (see attached).

Scott felt that the list of domains was too complicated for Agile practice.

### Re-Architecting OpenUP

Discussion of Per’s proposal:

Term “Intent Management”: general agreement that the term Requirement is more widely known and accepted than Intent, however it is understood that negotiated agreement and prioritization is implied.

Chris A. walked us through the Venn diagram and its variants.

Discussion of Method Content vs. process…general sense that we focus too much on method content…for end user the process is the important part with method content as reference only…perhaps two tabs in browser (process, reference).

Bruce feels that the Test Case and Test Data could be combined in the single artifact (Test Case).  No decision yet on whether “Create Test Case” should be in Requirement sub-process or Development sub-process or both.

Chris S. had three concerns:

a) Rename Requirements sub-process (and introduced the term sub-process vs. discipline) to Intent Management (not sure anyone will know what this is.)

See above for decision.  Stick with Requirements vs. Intent.

b) Remove Actor as an artifact and replace with Persona.

Scott agreed, either we use Personas and Scenarios, or Actors and Use Cases.  Since we are use case driven, stick with Actors.

c) Make WIL and Vision the central artifacts (requirements still exist, but they are not input to any development task except via reference on the WIL).

We discussed this yesterday while reviewing Task:Design Solution and agreed the artifacts referenced on the WIL (Use Case Specification, Supporting Requirements Specification) should be the inputs.

Discussed Prototype the UI: Some felt it was not needed, some felt it is needed in development.  All felt that as it is confusing to have a task called Prototype the UI in Requirements…either rename it “mock-up” or sketch, etc. to be used within Requirements to elicit/validate requirements or leave it in development.

We discussed combining tasks Run Test and Evaluate Test.  Bruce stated that these will always be done together and are thus candidates to be combined.  Since there was not proper representation from those responsible for the test discipline, this suggestion was left for their consideration.

Discuss Task: Integrate and Create Build:

This task is not in Per’s proposal.  It is (assumed) to be a step in another task.

Chris S. mentioned that Configuration and Change Management only contains Request Change…he was thinking Integrate and Create Build as well as some of the missing deployment content (Release, etc.) could go in Configuration and Change Management.

Build and Implementation have been collapsed into Build in Per’s proposal.  This was discussed at length, with most expressing concern that this would cause confusion as the Implementation is source code (human readable) and the Build is binary (machine readable).

Chris S. had to leave at this point to catch a flight.  The following notes were supplied by Bruce.

Notes from Bruce:

(While discussing Per's proposed restructuring) 

1. Test log should not be input to "manage ongoing work". 
(If the builds are problematic, people will communicate via daily scrums. The test log is not really needed as a direct input). 

2. Request change - this would never be a planned task and is not unique to requirements. 
It’s unclear where this should go. 

3. Proposed that we combine run tests and evaluate test results. 
Aren't these always done together? 

4. A result of evaluating test results is to label the implementation as validated, not just the build. 

5. Decision to use google messenger as our official instant messenger. Everyone is requested to install it and be online when doing openUP work. 

6. Steve will ask Pierre Robillard (Author of UPEDU - Unified Process for Education) of McGill University to see if he is interested in: 
        - Creating OpenUP for education, with a book and course 
The goal is to make OpenUP more accessible to universities in general 

7. some conferences coming up 

Upcoming events: 
SD Best Practices (Scott, Per, Brian, Kurt and Chris S. will be there) 
EA Practitioners (Mark) 
RSDC London Aug 30 (Mark Dickson will be there) 
PMI Jacksonville 
Oopsla (Scott will be there) - Oct 
Eclipse Germany 
Agile Business Conference London - Mark will be there 

SD West March - papers close Aug 17 
        - need volunteers to submit papers 
        - Steve will submit an abstract on OpenUP tutorial 

Can Naveena get a message out to EPF Dev eliciting other events that we should be involved with, and notify people that SD West call for papers is ending Aug 17. 

Should do: 
- an audio podcast. 
- a demo of the product. 
- populate the OpenUP domain name that Philippe reserved for us 
        - include a published version of the OpenUP/Basic 
- standard presentation 

Outreach discussion: 
SD Best Practices 
EA Practitioners