# June 18, 2007 OpenUP General & Overarching Content Telecon

AGENDA

* Check status M8 bugs and close/Assign verification where needed

* Other issues

- Attendees:

Brian Lyons

Ricardo Balduino

Jaana Nyfjord

- Ana A. notifies inability to attend

- Status

The following shows the status of bugs planned for M9 OpenUP/Basic General content (from Bugzilla).

Yellow marking indicates that the bug is still unassigned or pending. We need to find available people or discuss the bug with all package owners.

.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary | Comment/Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 145670 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Improve Guidelines for Writing Guidances in Plug-in Development Guide | Un-assigned. Ricardo B.? |
| 154628 | 2007-04-26 | enh | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Perform top-to-bottom review of OpenUP/Basic 1.0 | We are missing wider participation. Post additional invitations to news group, agile groups … Jim R. |
| 168464 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Add review criteria to authoring guidelines | Un-assigned. Ricardo B.? |
| 171152 | Wed 11:18 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - OpenUP Lifecycle diagram does not dramatically ... | Progress at the F2F. Close and create new bug. Brian L., Per K., Jaana N, and Ricardo B.. organizes work and sets up new bugs for the creation of a new diagram. Schedule meeting/concall 2pm (PDT) Tuesday June 19. |
| 174095 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Create a 5-minute OpenUP/Basic pitch | Still un-assigned. Nate O. or Brian L? |
| 175219 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - We need the assistance of a graphic artist to h... | Dependency with bug 171152. Keep open. Brian L. and Per K., Ricardo B., Jaana N. organizes work and sets up bugs for new diagram. Schedule meeting/concall 2pm (PDT) Tuesday June 19. |
| 176201 | Wed 11:14 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Create content for Guideline: Agile and Unified | Brian L/Nate O. assigned. Re-opened. |
| 176599 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Fix Multiple Occurrences on Work Product Descri... | Ricardo B. assigned. Resolved, but not accepted for verification by Brian L. Brian L re-opens/re-assigns the bug to himself and fixes in M9. |
| 178103 |  |  |  |  |  |  |  |  | 1.0.M10 | General - Revisit OpenUP content for authoring conventions | Brian L. Deferred to M10. Clean-up bug. |
| 181425 | 2007-04-06 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M10 | General - Brief descriptions of Concepts are inconsistent | Brian L. assigned. Deferred to M10. |
| 183861 | 2007-04-27 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Concept for working together | Ana P. assigned.. |
| 185462 |  |  |  |  |  |  | Content |  | 1.0 M9 | General - Update the "About" box text to indicate the OpenUP/Basic version number is 1.0 | Jim R. assigned. |
| 186248 |  |  |  |  |  |  | Content |  | 1.0 M9 | General - Remove blank pages before releasing OpenUP 1.0 | Re-assigned to Ricardo B. Jaana N. makes sanity check. |
| 186594 |  |  |  |  |  |  | Content |  | 1.0 M10 | General - Review Task Descriptors to ensure they are in synch with Tasks | Deferred to M10. Still un-assigned. |
| 188180 |  |  |  |  |  |  | Content |  | 1.0 M10 | General - DP Activity Diagrams Need Cleanup | Might be a tool issue. Un-assigned. Brian L adds comment and defers to M10. Check also with Ricardo B. and Jim R. |
| 188472 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Revisit Core Principle Focus | Steve A. assigned. Jaana N.checks with Steve A. about plan for resolving this bug. |
| 188473 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Revisit Core Principle Balance | Chris S. assigned. |
| 191330 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Reconsider the OpenUP/Basic moniker | Jaana N. Make a first search on how appearances and then check at General Meeting Wednesday June 20th. Very important, we need to discuss and have an agreement before the end of M9. This bug has dependency to bug176199 – Create content guideline … OpenUP family … Ricardo thinks the description is too light. Revisit OpenUP Family description. Only has two paragraphs, providing an high level explanation. It is not clear, especially not the paragraph … “Add on another plug-in for a technique such as Value-based Software Engineering and the resulting process could be called OpenUP/MDD/VBSE.” Ricardo makes comment bug 176199 should re-visited. |
| 192460 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Update copyright information for 1.0 | Ricardo B. assigned. |
| 192489 |  |  |  |  |  |  |  |  | ---- | General - Perform Copyedit on Heavily Trafficked Pages | No assignee and no target milestone determined! |

Summary M9:

Total: 16 open bugs

Un-assigned: 3 (bug 145670, 192489)

Deferred to M10: 4 bugs

- Plans

Next status call is next Monday June 26 at 9.00 am (PDT).